RIMSS - Build Strategy (One Pager)

# Build Approach

- Stack: React 19 + TypeScript, Vite build tooling, React Router for navigation.

- Architecture: Plugin-based module registry — the app shell renders whatever functional modules are registered, enabling independent addition/removal of features.

- Business logic (cart, search filtering) implemented as pure, framework-agnostic functions for maximum testability.

- Mock Node.js/Express API server with static JSON backs frontend development in parallel with backend delivery.

# 4-Week Delivery Plan

| Week | Focus | Key Outputs |
| --- | --- | --- |
| 1 | Setup & Design | Project scaffold, architecture & tech diagrams, API contracts, wireframes |
| 2 | Core Build | App shell, plugin registry, Home + Product Search module, mock API |
| 3 | Feature Completion | Product Showcase, Shopping Cart, Payment Gateway stub, responsive polish |
| 4 | Hardening | Unit tests, cross-browser fixes, performance tuning, documentation & demo |

# Quality Gates

- Unit tests for all business-layer logic must pass (npm test) before merge.

- Production build (npm run build) must complete without type errors.

- Manual smoke test across Chrome, Edge, Firefox, Safari and one mobile viewport.

# Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Backend APIs not ready in time | Mock server unblocks frontend development end-to-end |
| Scope creep on plugin framework | Timebox plugin registry to the minimal contract needed for Search/Showcase modules |
| Performance regressions from added features | Automate build size + interaction latency checks in CI |